PRODUCTION DEMONSTRATION RUNBOOK

NETWORKPEER

Executive Presentation and Deployment Guide

Secure field-work marketplace | Architecture, deployment, and live demonstration

| Document status | Demonstration-ready through Phase 12 |
| --- | --- |
| Purpose | Executive presentation, deployment runbook, and live workflow guide |
| Audience | Executive sponsors, delivery leads, engineers, and demonstration operators |
| Architecture | Fastify ¦ PostgreSQL + PostGIS ¦ Redis/BullMQ ¦ S3 ¦ Stripe ¦ Vercel |
| Prepared | 11 August 2026 |
| Classification | Internal use |

The browser is a workflow client. PostgreSQL, the ledger, and versioned evidence remain the source of truth.

Guide Navigation

Use this document as both an executive briefing and an operating checklist. Read the executive summary for the control model, the deployment plan before launching services, and the live demo script immediately before the presentation.

EXECUTIVE READOUT  NetworkPeer is designed so that assignment, escrow, evidence, and payout decisions are enforced by durable backend controls rather than browser state or a Redis queue.

| Section | Use it for |
| --- | --- |
| 1. Executive Summary | Architecture, trust boundaries, lifecycle controls, and delivery readiness. |
| 2. Rapid Deployment Plan | PaaS, Docker, secrets, S3, Stripe, observability, and CI preparation. |
| 3. Frontend and Backend Integration | Browser configuration, authentication, realtime, and live API workflows. |
| 4. Live Demo Script | A structured client-to-worker-to-approval demonstration with recovery steps. |
| Verification Before Presentation | Non-production validation commands and E2E database safety requirements. |

This is the operating guide for the NetworkPeer (GigGrid) field-work marketplace. It covers the backend through Phase 12, the live browser workflow, and the shortest safe path to a production-like demonstration.

# 1. Executive Summary: Backend Architecture and Logic

NetworkPeer is a secure, event-driven field-work marketplace. It is designed around a simple business rule: a worker may receive private job details and complete work only after the client funds escrow and PostgreSQL accepts the exact lifecycle transition.

## What the platform demonstrates

| Capability | Why it matters in the presentation |
| --- | --- |
| PostGIS spatial discovery | Workers search nearby funded jobs using geography-aware radius queries. Public results intentionally hide the client identity, exact address, exact coordinates, and exact distance until acceptance. |
| Atomic job acceptance | PostgreSQL's accept_job function locks and validates the job in one transaction. Concurrent workers race safely: one receives 200, one receives 409, and exactly one worker is assigned. |
| Pure lifecycle rules | TypeScript state-machine functions and database constraints agree on legal job progressions. Application code cannot skip from an arbitrary status to completion. |
| Native cryptographic JWTs | Access and refresh tokens use pinned HS256 signing, constant-time signature comparison, issuer/audience checks, and explicit expiry validation. |
| Redis refresh rotation | Refresh tokens are single-use sessions. Replay of an old token revokes its full token family, which limits the blast radius of stolen refresh credentials. |
| Durable synchronization | PostgreSQL records ordered recipient-specific sync events before Socket.IO broadcasts them. The browser recovers missed notifications using a cursor API. |
| S3 Media Engine | Evidence is first reserved, then uploaded using a short-lived presigned POST. The backend validates MIME type, exact length, SHA-256, ETag, version ID, and lifecycle tag before accepting it. |
| BullMQ with durable outboxes | PostgreSQL media and push outboxes are authoritative. Redis/BullMQ accelerates delivery and retry, but a periodic database sweep recovers missed jobs after queue loss or restart. |
| Escrow and immutable ledger | Funding, escrow release, platform fee, worker payout, and payout reversals are represented as balanced double-entry journal postings. Gateway webhooks settle the business state. |
| Least-privilege database roles | Normal API, admin, media verification, and financial workflows use distinct database roles and narrowly granted SECURITY DEFINER functions. |
| Phase 10 observability | Fastify and background workers emit redacted Pino JSON logs. Sentry captures unhandled HTTP failures, promise rejections, and process exceptions when a DSN is configured. |
| Phase 10 protection | Helmet adds security headers. Strict origin CORS permits only configured browser origins. @fastify/rate-limit uses Redis for global request limits while OTP flows retain stricter phone-specific limits. |
| Phase 11 E2E coverage | The E2E suite creates and funds a job, processes a signed payment webhook, races two workers through the API, and proves that only one atomic acceptance succeeds. |
| Phase 12 operations | A multi-stage Docker image, production Compose topology, migration/provisioning target, worker process, and GitHub Actions verification workflow are ready in the repository. |

## Architecture at a glance

TEXT

Browser (Vercel / Nitro)                 Fastify API

VITE_API_BASE_URL  ----------------->  REST + Socket.IO

Bearer access token                    Helmet + strict CORS + Redis limits

Presigned S3 POST  ----------------->  PostgreSQL functions / PostGIS

|

+--> PostgreSQL durable outboxes and ledger

+--> Redis / BullMQ workers

+--> S3 versioned evidence

+--> Stripe Connect webhooks

+--> FCM push delivery

+--> Sentry + structured Pino logs

## Data-authority rule

CONTROL PRINCIPLE  PostgreSQL is authoritative for jobs, funding, evidence acceptance, ledger postings, push state, and queue state. Redis is not a financial or workflow source of truth. If Redis is restarted, the API and worker recover outstanding work from PostgreSQL.

# 2. Rapid Deployment Plan: Getting It Live Tonight

Use Stripe test mode for tomorrow's demonstration. Do not use live payment credentials or a real customer card during a presentation.

## 2.1 Preflight checklist

1. Have an AWS S3 bucket with versioning enabled, default encryption enabled, and all public-access blocks enabled.

2. Have a Stripe test-mode account, test secret key, test webhook signing secret, and Stripe CLI installed locally.

3. Have a Twilio account if demonstrating real SMS. For a local rehearsal only, use SMS_PROVIDER=console and OTP_ECHO_IN_RESPONSE=true; never use either setting in production.

4. Have a managed PostgreSQL service where PostGIS can be enabled and a managed Redis endpoint that supports TLS (rediss://).

5. Select a backend hostname and frontend hostname before setting CORS. The API accepts exact origins only, not wildcard origins.

6. Use two browser profiles for the demo: a normal profile for the client and a private/incognito profile for the worker. Browser sessions are intentionally tab/profile scoped.

## 2.2 Generate real secrets once

Run these commands locally. Store each output in Railway/Render/Vercel secrets or the platform's encrypted environment-variable UI. The values are URL-safe hexadecimal strings and work safely inside PostgreSQL and Redis connection URLs.

SH

openssl rand -hex 48   # JWT_SECRET

openssl rand -hex 48   # JWT_REFRESH_SECRET

openssl rand -hex 32   # POSTGRES_PASSWORD for Docker Compose only

openssl rand -hex 32   # REDIS_PASSWORD for Docker Compose only

openssl rand -hex 32   # NETWORKPEER_APP_DB_PASSWORD

openssl rand -hex 32   # NETWORKPEER_ADMIN_DB_PASSWORD

openssl rand -hex 32   # NETWORKPEER_MEDIA_DB_PASSWORD

openssl rand -hex 32   # NETWORKPEER_FINANCIAL_DB_PASSWORD

openssl rand -hex 48   # PAYMENT_WEBHOOK_SECRET

SECURITY NOTE  Never commit the resulting values. The repository ignores .env and .env.local.

## 2.3 Fastest managed deployment: Railway or Render

The following process works with Railway, Render, Fly.io, or any equivalent PaaS. Use the provider's public TLS PostgreSQL and Redis connection strings for hosted deployment. Do not set ALLOW_INSECURE_INTERNAL_TRANSPORT=true on a PaaS.

1. Create a managed PostgreSQL database named networkpeer.

2. Confirm the database owner can run CREATE EXTENSION postgis or enable PostGIS through the provider's extension control.

3. Create a managed Redis service and use its TLS URL beginning with rediss://.

4. Create an API service from this repository with root directory NetworkPeer-main.

5. Use the Dockerfile builder, or set build command npm ci && npm run build and start command node dist/index.js.

6. Create a second service from the same backend source for workers. Use start command node dist/background-worker.js.

7. Give the worker the same secrets as the API. Set BACKGROUND_QUEUES_ENABLED=false on the API service and BACKGROUND_QUEUES_ENABLED=true on the worker service.

8. Before either service receives traffic, run migrations and provision the database roles from a trusted terminal using the migration-owner TLS connection.

SH

cd /Users/adityasharma/Desktop/NETWORKPEER/NetworkPeer-main

npm ci

export DATABASE_URL="$DATABASE_MIGRATION_URL"

npm run migrate

psql "$DATABASE_MIGRATION_URL" -v ON_ERROR_STOP=1 -f scripts/provision-app-role.sql

DATABASE_MIGRATION_URL is the provider's migration-owner connection string. It is not used by the running API. The provisioning script reads the four NETWORKPEER_*_DB_PASSWORD variables directly from the environment and creates passwords without exposing them in a psql command line.

9. Construct four TLS application connection strings using the provider's host/database and the four role names created by the provisioning script:

| Runtime variable | Database role |
| --- | --- |
| DATABASE_URL | networkpeer_app |
| DATABASE_ADMIN_URL | networkpeer_admin_api |
| DATABASE_MEDIA_VERIFIER_URL | networkpeer_media_verifier |
| DATABASE_FINANCIAL_URL | networkpeer_financial_api |

Every hosted connection string must include sslmode=require or stronger. The role names are fixed; only the host, database, and secret values come from your provider.

10. Deploy the API and worker. Verify the API's public GET /api/v1/live endpoint returns 200 before deploying the browser.

## 2.4 Deploy the frontend on Vercel

1. Create a Vercel project using repository root directory NetworkPeer-platform-main.

2. Set Node.js 24 in the Vercel project settings. The verified Nitro Vercel build emits a nodejs24.x server function.

3. Set build command npm run build.

4. Set NITRO_PRESET=vercel. The frontend's Lovable/TanStack configuration recognizes Nitro's Vercel target at build time.

5. Set VITE_API_BASE_URL to the exact public API URL followed by /api/v1.

6. Set VITE_API_PREFIX=/api/v1.

7. Deploy the frontend and copy the exact HTTPS Vercel origin.

8. Set backend CORS_ORIGINS to that exact origin, without a trailing slash, then redeploy the API and worker.

Vite exposes only VITE_* variables to browser code. Never place Stripe secret keys, database URLs, Twilio secrets, Sentry server secrets, or AWS credentials in Vercel variables.

## 2.5 Required production environment variables

Set these values in both the API and worker unless a row says otherwise.

| Variable | Required value or rule |
| --- | --- |
| NODE_ENV | production |
| PORT | The PaaS listener port; use the platform-provided value when available. |
| API_PREFIX | /api/v1 |
| DATABASE_URL | TLS URL for networkpeer_app. |
| DATABASE_ADMIN_URL | TLS URL for networkpeer_admin_api. |
| DATABASE_MEDIA_VERIFIER_URL | TLS URL for networkpeer_media_verifier. |
| DATABASE_FINANCIAL_URL | TLS URL for networkpeer_financial_api. |
| DATABASE_MIGRATION_URL | Migration-owner TLS URL; set only on the one-shot migration/provisioning job or trusted terminal. |
| NETWORKPEER_APP_DB_PASSWORD | Role password supplied only while provisioning networkpeer_app. |
| NETWORKPEER_ADMIN_DB_PASSWORD | Role password supplied only while provisioning networkpeer_admin_api. |
| NETWORKPEER_MEDIA_DB_PASSWORD | Role password supplied only while provisioning networkpeer_media_verifier. |
| NETWORKPEER_FINANCIAL_DB_PASSWORD | Role password supplied only while provisioning networkpeer_financial_api. |
| DATABASE_POOL_MIN | 0 to 2, based on service size. |
| DATABASE_POOL_MAX | Maximum simultaneous PostgreSQL clients per process. Start with 10. |
| REDIS_URL | Managed TLS URL beginning with rediss://. |
| JWT_SECRET | First 48-byte hexadecimal secret generated above. |
| JWT_REFRESH_SECRET | Different 48-byte hexadecimal secret generated above. |
| JWT_ACCESS_TTL | 15m |
| JWT_REFRESH_TTL | 7d |
| JWT_ISSUER | networkpeer-api |
| JWT_AUDIENCE | networkpeer-mobile |
| OTP_ECHO_IN_RESPONSE | false |
| SMS_PROVIDER | twilio |
| TWILIO_ACCOUNT_SID | Twilio account SID. |
| TWILIO_AUTH_TOKEN | Twilio auth token. |
| TWILIO_FROM_NUMBER | Twilio E.164 sender number. |
| AWS_REGION | Region containing the evidence bucket. |
| AWS_S3_BUCKET | Private, versioned, encrypted S3 bucket name. |
| AWS_ACCESS_KEY_ID | Leave blank only when the runtime has an IAM task/instance role. |
| AWS_SECRET_ACCESS_KEY | Leave blank only when the runtime has an IAM task/instance role. |
| AWS_SESSION_TOKEN | Optional temporary IAM session token. |
| PAYMENT_GATEWAY | stripe |
| PAYMENT_WEBHOOK_SECRET | Long independent webhook secret for non-Stripe/stub compatibility. |
| STRIPE_SECRET_KEY | Stripe test key for tomorrow; live key only after go-live approval. |
| STRIPE_WEBHOOK_SECRET | Signing secret of the configured Stripe webhook endpoint. |
| STRIPE_CONNECT_CLIENT_ID | Stripe Connect client ID. |
| PAYMENT_DISPATCH_ENABLED | true |
| BACKGROUND_QUEUES_ENABLED | false on API-only replicas; true on worker replicas. |
| BACKGROUND_QUEUE_POLL_INTERVAL_MS | 5000 |
| BACKGROUND_MEDIA_CONCURRENCY | 2 initially. |
| BACKGROUND_PUSH_CONCURRENCY | 4 initially. |
| PUSH_NOTIFICATIONS_ENABLED | false unless all Firebase variables are configured. |
| FIREBASE_PROJECT_ID | Required only when push is enabled. |
| FIREBASE_CLIENT_EMAIL | Required only when push is enabled. |
| FIREBASE_PRIVATE_KEY | Required only when push is enabled. Preserve newline escapes. |
| CORS_ORIGINS | Exact comma-separated HTTPS browser origins. |
| TRUST_PROXY_CIDRS | Only the actual reverse-proxy IP/CIDR ranges. Leave empty for a direct listener. |
| REALTIME_ENABLED | true |
| SENTRY_DSN | Sentry Node project DSN, or empty to disable Sentry intentionally. |
| SENTRY_ENVIRONMENT | production |
| SENTRY_RELEASE | Deployed Git SHA or release identifier. |
| SENTRY_TRACES_SAMPLE_RATE | Start with 0.1. |
| RATE_LIMIT_WINDOW_MS | 60000 |
| RATE_LIMIT_MAX_REQUESTS | Start with 100; set lower values at edge/WAF for unauthenticated paths. |
| LOG_LEVEL | info |
| LOG_PRETTY | false |
| ALLOW_INSECURE_INTERNAL_TRANSPORT | false on all hosted deployments. |
| POSTGRES_PASSWORD | Docker Compose database-owner password only; never set on managed runtime services. |
| REDIS_PASSWORD | Docker Compose Redis password only; never set when REDIS_URL comes from a managed provider. |

## 2.6 Configure S3 browser upload CORS

The worker browser uploads directly to the presigned S3 POST URL. Add the exact frontend origin to the bucket CORS policy. Run this from a terminal where AWS_S3_BUCKET and FRONTEND_ORIGIN contain real values.

SH

cat > /tmp/networkpeer-s3-cors.json <<EOF

{

"CORSRules": [

{

"AllowedHeaders": ["*"],

"AllowedMethods": ["POST"],

"AllowedOrigins": ["$FRONTEND_ORIGIN"],

"ExposeHeaders": ["ETag"],

"MaxAgeSeconds": 300

}

]

}

EOF

aws s3api put-bucket-cors --bucket "$AWS_S3_BUCKET" --cors-configuration file:///tmp/networkpeer-s3-cors.json

S3 CONTROL  Keep bucket public access blocked. The browser never receives general S3 credentials; it receives a reservation-specific, time-limited POST policy only.

## 2.7 Docker deployment option

For a self-hosted production-like stack, use the supplied files in NetworkPeer-main.

SH

docker compose --env-file .env.prod -f docker-compose.prod.yml up --build -d

docker compose --env-file .env.prod -f docker-compose.prod.yml ps

docker compose --env-file .env.prod -f docker-compose.prod.yml logs -f api worker

docker-compose.prod.yml starts PostGIS, password-protected Redis, a one-shot migration/provisioning service, the Fastify API, and a separate background worker. It accepts only generated URL-safe secrets through .env.prod; it has no committed default passwords. ALLOW_INSECURE_INTERNAL_TRANSPORT=true is limited by code to Compose's private postgres and redis hostnames and must never be copied to a PaaS deployment.

## 2.8 CI/CD behavior

.github/workflows/deploy.yml runs on pull requests, pushes to main, and manual dispatch. It starts disposable PostGIS/Redis services, installs dependencies, runs lint/typecheck/build/unit tests, migrates an isolated networkpeer_e2e database, runs the funded atomic-acceptance E2E test, and builds the production runtime Docker image.

# 3. Frontend and Backend Integration Guide

## Browser configuration checklist

1. Set VITE_API_BASE_URL at frontend build time to the public API origin with /api/v1 appended.

2. Set backend CORS_ORIGINS to the exact frontend origin. Do not add a wildcard and do not include a trailing slash.

3. Redeploy the backend after changing CORS, then rebuild/redeploy the frontend after changing a VITE_* value. Vite variables are compiled into the browser bundle.

4. Confirm GET /api/v1/live from the frontend origin succeeds and browser DevTools shows Access-Control-Allow-Origin matching the frontend origin.

5. Preserve the API prefix. The frontend client already maps paths such as /client/jobs to <VITE_API_BASE_URL>/client/jobs.

6. Use HTTPS for frontend, API, and Socket.IO. Production configuration rejects non-HTTPS CORS origins.

7. Configure the S3 CORS policy above before testing browser evidence uploads.

## Authentication contract

The frontend's src/lib/api.ts reads the active session and sends this header automatically on authenticated calls:

HTTP

Authorization: Bearer <access-token>

The browser handles a 401 by rotating the refresh token through POST /api/v1/auth/refresh once, then retries the original request. It removes its session only when a refresh is rejected. Tokens remain in browser session storage, not durable local storage.

For local rehearsal, OTP_ECHO_IN_RESPONSE=true causes the real development OTP to appear on the verification page. Production returns no OTP and sends the code through Twilio.

## Live UI capabilities now wired to the API

| Screen | Live behavior |
| --- | --- |
| Client create job | Creates a real FUNDING job with a GeoJSON point, budget, and checklist. |
| Client job detail | Starts funding, displays the Stripe test PaymentIntent reference, cancels while funding, and approves submitted work. |
| Worker nearby/job detail | Uses PostGIS discovery, accepts the job through the atomic database function, then links to the live task screen. |
| Worker live task | Advances ASSIGNED -> EN_ROUTE -> AT_LOCATION -> IN_PROGRESS, calculates SHA-256, reserves evidence, performs the S3 POST, confirms evidence, and submits work. |
| Client wallet | Requests server-calculated balances derived from immutable ledger postings. |

## API flow reference

TEXT

POST /client/jobs

POST /client/jobs/:jobId/fund

Stripe test confirmation -> POST /webhooks/payments

GET  /worker/jobs/nearby

POST /worker/jobs/:jobId/accept

POST /work/status

POST /work/upload-url

POST <presigned S3 URL>

POST /work/evidence

POST /work/submit

POST /client/jobs/:jobId/approve

GET  /client/wallet or /worker/wallet

## Realtime integration

The frontend derives the Socket.IO origin from VITE_API_BASE_URL. Socket.IO uses the API origin, while REST requests retain /api/v1. Keep the load balancer's WebSocket upgrade support enabled. If a Socket.IO event is missed, the browser uses the durable sync cursor endpoint rather than assuming realtime delivery is complete.

# 4. Live Demo Script: Step-by-Step Walkthrough

## 4.1 Demonstration preparation

Complete this before the meeting.

1. Deploy the API, worker, frontend, managed database, Redis, and S3 configuration.

2. Open the frontend in a normal browser profile and a private/incognito profile.

3. Confirm the API health endpoints:

SH

curl -fsS "$API_ORIGIN/api/v1/live"

curl -fsS "$API_ORIGIN/api/v1/health"

4. Provision an admin one time using the migration-owner connection:

SH

cd /Users/adityasharma/Desktop/NETWORKPEER/NetworkPeer-main

psql "$DATABASE_MIGRATION_URL" -f scripts/provision-admin.sql

5. Sign up the worker in the private browser. Workers are intentionally not allowed to accept work until verified.

6. Verify the worker through the audited database function. Export real admin and worker phone numbers first, then run:

SH

psql "$DATABASE_MIGRATION_URL" \

--set=admin_phone="$ADMIN_PHONE" \

--set=worker_phone="$WORKER_PHONE" <<'SQL'

SELECT public.admin_set_worker_verification(

(SELECT id FROM public.users WHERE phone_number = :'admin_phone'),

(SELECT id FROM public.users WHERE phone_number = :'worker_phone'),

'VERIFIED',

TRUE,

'Verified for executive live demonstration'

);

SQL

7. Configure Stripe CLI forwarding to the public backend before the funding step:

SH

stripe login

stripe listen --forward-to "$API_ORIGIN/api/v1/webhooks/payments"

Copy the webhook signing secret shown by Stripe CLI into STRIPE_WEBHOOK_SECRET, then redeploy the API and worker if it changed.

## 4.2 Opening statement

Say this before clicking anything:

NetworkPeer does not trust browser state for job assignment, money, or evidence. The browser is a workflow client; PostgreSQL, the ledger, and versioned evidence records remain the source of truth.

## Step A: Log in as a client and create/fund a job

1. In the normal browser profile, open the frontend and choose Client.

2. Enter the client phone number and complete OTP verification.

3. Open Create a job.

4. Enter a title, a description of at least ten characters, a budget, and a location. Use the same nearby coordinates the worker will use.

5. Keep one required checklist item such as "Capture storefront evidence".

6. Click Create job.

7. Explain the displayed FUNDING status: the job is intentionally invisible to workers until escrow settles.

8. Open the created job and click Fund escrow.

9. Copy the displayed Stripe test PaymentIntent ID.

10. In a terminal authenticated to the same Stripe test account, confirm that exact payment intent:

SH

stripe payment_intents confirm "$STRIPE_PAYMENT_INTENT_ID" --payment-method pm_card_visa

11. Wait for Stripe CLI to forward payment_intent.succeeded to the API. Refresh the client job page until the status becomes POSTED.

PRESENTATION NARRATIVE

The client created a job, but it was not published. A signed Stripe webhook settled the escrow hold in PostgreSQL, generated a balanced ledger journal, and only then made the job eligible for worker discovery.

## Step B: Log in as a worker, search nearby, and accept atomically

1. In the private browser profile, choose Worker and complete OTP verification using the verified worker account.

2. Ensure the worker location is close to the client's job coordinates.

3. Open the worker dashboard and show the nearby job returned by the PostGIS search.

4. Open the job. Point out that it initially protects client identity and only presents privacy-safe discovery data.

5. Click Accept job.

6. The UI reveals the protected location and checklist only after acceptance.

7. Optional concurrency proof: open the same posted job in a second verified worker profile and click Accept job at the same time. One request succeeds and the other receives a conflict.

PRESENTATION NARRATIVE

Acceptance is not a browser race. Both requests reach a PostgreSQL function that locks the row and validates worker eligibility. The database chooses exactly one winner.

## Step C: Upload evidence through S3 and update database metadata

1. On the accepted worker job, click Continue live task.

2. Click Mark EN ROUTE, then Mark AT LOCATION, then Mark IN PROGRESS.

3. Under the required evidence checklist, click Capture or select evidence.

4. On mobile, use the camera capture prompt. On desktop, select a small JPEG or PNG.

5. Watch the status change to Evidence confirmed.

6. In AWS S3, show the new evidence/ object version if time allows. Do not make it public.

7. Click Submit evidence for review.

PRESENTATION NARRATIVE

Before S3 receives the file, the API reserves its allowed content type, exact byte size, and SHA-256. After upload, the API reads the immutable S3 version and validates the metadata again. The database creates a durable media-processing outbox row, and BullMQ performs background work without making Redis authoritative.

## Step D: Approve the work and show wallet ledger updates

1. Return to the client browser profile.

2. Refresh the client job detail. Its status should be SUBMITTED.

3. Click Approve and release payout.

4. Open Wallet and click Refresh balances.

5. Show the real, server-calculated currency summary: available balance, escrow, and lifetime spend.

6. If time permits, show API/worker logs with the payment operation ID and a structured JSON record.

PRESENTATION NARRATIVE

Approval does not rewrite a balance. It creates immutable, balanced release, fee, and payout postings. The worker payout is dispatched independently and moves to final state only when the gateway webhook confirms it.

## 4.3 Live recovery commands

Use these commands if the demo environment needs a quick diagnosis.

SH

# API liveness and dependency health

curl -i "$API_ORIGIN/api/v1/live"

curl -i "$API_ORIGIN/api/v1/health"

# Local Docker topology

docker compose --env-file .env.prod -f docker-compose.prod.yml ps

docker compose --env-file .env.prod -f docker-compose.prod.yml logs --tail=100 api worker

# Database migration state

psql "$DATABASE_MIGRATION_URL" -c "SELECT filename, applied_at FROM schema_migrations ORDER BY filename;"

# Queue transport only; durable state remains in PostgreSQL

redis-cli -u "$REDIS_URL" ping

## 4.4 Final close

The platform combines a clean marketplace experience with backend controls that remain correct under retries, concurrent workers, Redis restarts, payment webhooks, and versioned media uploads. The demo UI is not a mock layer: its critical actions are the same authenticated API calls and database functions used in production.

# Verification Before Presentation

Run these in order on a non-production database before presenting.

SH

cd /Users/adityasharma/Desktop/NETWORKPEER/NetworkPeer-main

npm run lint

npm run typecheck

npm run build

npm test

npm run migrate

npm run test:e2e

TEST SAFETY  The E2E command requires DATABASE_URL to reference a database whose name contains test or e2e. This safety check prevents cleanup code from ever targeting a production database.

For frontend verification:

SH

cd /Users/adityasharma/Desktop/NETWORKPEER/NetworkPeer-platform-main

npm run lint

npm run build