# NetworkPeer — Linux Laptop Quickstart (Path B: full cloud deploy)

Status (verified Aug 11 ~06:20 on the Mac): backend typecheck / lint / build ✅, 21 unit tests ✅, funded atomic-acceptance E2E ✅ (create → fund → signed webhook → POSTED → two workers race → exactly one 200 / one 409), live boot ✅ (/live, /health → database + postgis true), real OTP → login → protected route ✅, frontend dev on 8080 ✅, **frontend NITRO_PRESET=vercel production build ✅, backend Docker image builds AND boots with demo-mode env ✅**, S3 networkpeer-v1 reachable (versioning ✅; one-time IAM fix below).

Path A (Mac tunnel) is dead — the Mac will NOT be in the office. This quickstart is the Path B plan: everything in the cloud, the Linux laptop only opens URLs. The detailed runbook is docs/DEPLOY_CLOUD_LINUX_ONLY.md — follow it step by step; this page is the summary + tonight's action list + the shipping checklist.

## Step 1 — Tonight on the Mac (2–4 h total, do these three in parallel where possible)

### 1a. S3 IAM fix (2 min — do this first, it's independent)

Where: AWS Console → IAM → Users → networkpeer-demo → Permissions → Add permissions → Create inline policy → JSON → paste → Next → Create policy. (No aws CLI on the Mac and this user can't edit its own policy, so console-only. Bucket: networkpeer-v1.)

{
  "Version": "2012-10-17",
  "Statement": [
    {
      "Effect": "Allow",
      "Action": [
        "s3:PutObject",
        "s3:GetObject",
        "s3:PutObjectTagging",
        "s3:GetBucketVersioning",
        "s3:GetBucketPublicAccessBlock",
        "s3:GetEncryptionConfiguration",
        "s3:PutBucketCORS"
      ],
      "Resource": ["arn:aws:s3:::networkpeer-v1", "arn:aws:s3:::networkpeer-v1/*"]
    }
  ]
}

Verify: cd /Users/adityasharma/Desktop/NETWORKPEER/NetworkPeer-main && node scripts/verify-s3-setup.mjs → all ✅ (also sets CORS for localhost:8080).

### 1b. Railway (15 min) — database, Redis, API

Follow DEPLOY_CLOUD_LINUX_ONLY.md Steps 1–2: create Postgres + Redis plugins, run the migrations + role provisioning from the Mac (npm run migrate + provision-app-role.sql against the Railway DATABASE_URL with ?sslmode=require), then deploy the API service (Root directory NetworkPeer-main, Dockerfile build, the full demo-mode Variables block from Step 2 — NODE_ENV=development, OTP_ECHO_IN_RESPONSE=true, SMS_PROVIDER=console, PAYMENT_GATEWAY=stub, PLATFORM_FEE_BPS=0). Verify https://<api>.up.railway.app/api/v1/live and /api/v1/health → database: true.

### 1c. Vercel (10 min) — frontend

Follow DEPLOY_CLOUD_LINUX_ONLY.md Step 3: import the repo, Root directory NetworkPeer-platform-main, Node 24, build npm run build, env NITRO_PRESET=vercel, VITE_API_BASE_URL=https://<api>.up.railway.app/api/v1, VITE_API_PREFIX=/api/v1, VITE_DEMO_WEBHOOK_SECRET=<same as backend>. After it deploys, copy the Vercel origin into the backend's CORS_ORIGINS and redeploy the API.

### 1d. Rehearse from the Mac (15 min)

Open the Vercel URL in a normal + incognito window and run Step 3 below end-to-end (funding via https://<vercel-origin>/dev/settle-funding, not the local simulator). If it works here it works identically on the Linux laptop.

## Step 2 — Tomorrow on the Linux laptop (browser only, 5 min)

1.  Open the Vercel URL in a normal window (this is the *client*).

2.  Open the same URL in an incognito/private window (this is the *worker*).

3.  That's the whole install. No Node, no Docker, no accounts, no code.

Corporate network: needs HTTPS outbound (normally allowed). If blocked, use a phone hotspot on the Linux laptop — the app is fully cloud-hosted, so it works from any network.

## Step 3 — The boss demo (10 min, identical on Mac and Linux)

1.  Home — animated gradient wordmark, drifting blobs, 3D-tilt demo card (hover it),

scroll-reveal sections.

2.  Sign in — client in the normal window, worker in incognito (/auth, role Worker).

OTP appears on the verify screen (demo mode — console OTP echo; Twilio was skipped    because it needs a paid plan). Any phone number works.

3.  Verify the worker (one time, from the Mac with psql against the cloud DB — not

the local Docker one):

psql "postgresql://postgres:PASSWORD@host.up.railway.app:PORT/railway?sslmode=require" -f NetworkPeer-main/scripts/provision-admin.sql
   psql "postgresql://postgres:PASSWORD@host.up.railway.app:PORT/railway?sslmode=require" \
     --set=admin_phone="+1CLIENT-PHONE" --set=worker_phone="+1WORKER-PHONE" <<'SQL'
   SELECT public.admin_set_worker_verification(
     (SELECT id FROM public.users WHERE phone_number = :'admin_phone'),
     (SELECT id FROM public.users WHERE phone_number = :'worker_phone'),
     'VERIFIED', TRUE, 'Verified for live demonstration');
   SQL

4.  Client dashboard — five stat cards with large labels/numbers.

5.  Create a job (/client/jobs/new) — checklist count 3 → three task boxes appear;

map-pick a location (search "Connaught Place, New Delhi" or tap the map); budget 500;    Post job (status FUNDING, hidden from workers).

6.  Fund escrow — click it, copy operationId + providerReference, open

**https://<vercel-origin>/dev/settle-funding, paste both, click Settle funding →    job becomes POSTED** (this is what Stripe's webhook does).

7.  Worker accepts (incognito) — nearby list shows it (client identity hidden) → Accept →

private details. Optional wow-factor: a second incognito window accepting simultaneously —    exactly one succeeds.

8.  Live task — EN ROUTE → AT LOCATION → IN PROGRESS.

9.  Evidence — capture/select photos → uploads straight to S3 → confirmed → Submit

(needs §1a).

10.  Client approves → worker wallet shows full payout, no platform fee.

11.  Realtime — with both windows open, watch the notification bell + toast in the other.

## Step 4 — Files to ship to the office laptop (final verdict)

Email or Teams-message these three things (nothing else — no code, no repos):

1.  docs/EXECUTIVE_PRESENTATION_AND_DEPLOYMENT_GUIDE.docx — demo script + talking points

(.md version too if email accepts it).

2.  docs/NETWORKPEER_COMPLETE_GUIDE.docx — full technical breakdown for hard questions.

3.  The Vercel URL (the app) — open in normal + incognito windows, plus the note that

funding settlement happens at https://<vercel-origin>/dev/settle-funding.

Optional: this quickstart (.md / .docx) so they can follow the demo script themselves.

Never ship secrets: AWS keys, .env, and the Railway DATABASE_URL stay in the cloud platform's env vars — the office laptop only ever opens URLs. Twilio is NOT in this demo.

## Step 5 — Seeing the data (how the DB is visible)

•  Cloud (Railway): service → Data tab → click a table (e.g. jobs) to browse rows, or

Query for SQL. From the Mac: psql "<railway-database-url>" → \dt, \d jobs,   SELECT * FROM schema_migrations ORDER BY filename DESC LIMIT 3;. Full section:   DEPLOY_CLOUD_LINUX_ONLY.md Step 1.5.

•  Local Mac tonight: Docker PostGIS at localhost:5433 — `docker exec networkpeer-postgis

psql -U postgres -d networkpeer, npm run db:shell`, or any Postgres GUI.

## Quick reference

./scripts/start-demo.sh              # local Mac rehearsal (no tunnels needed for Path B)
./scripts/stop-demo.sh               # stop local demo
node scripts/verify-s3-setup.mjs     # S3 readiness + CORS (see §1a)
psql "<railway-database-url>"        # cloud DB shell (provisioning + inspection)
# Settlement during the cloud demo: https://<vercel-origin>/dev/settle-funding

Known limits to be honest about: admin screens are prototypes; browser push (FCM) isn't wired; realtime toasts may not fire on Vercel serverless (statuses still update on refresh); OTP is console-echoed on the verify screen (Twilio skipped — needs a paid plan).